|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **#** | **Epic** | **User Story** | **Priority** | **Ready to be planned** | **Sprint**  **No.** | **Status** |
| 1 | Create Account | As a customer I want to register so that I can create an account | 1 | Done | 1 | Implementation |
| As a customer, I want to be logged in so that I can access my account and edit my profile | 1 | Done | 1 | Implementation |
| 2 | View Restaurants | As a customer, I want to see restaurants so that I can choose one | 2 | Ready | 2 | Planning |
| 3 | Search Restaurants | As a customer I want to search for restaurants so that I can choose the nearest one and this restaurant provide ………. food (such as Chinese food) | 2 | Ready | 2 | Planning |
| 4 | View Menu | As a customer I want to view the menu so that I can choose what I prefer to eat | 3 | waiting | 3 | waiting |
| 5 | Add to cart | As a customer, I want to have a cart so that I can collect all kinds of food I want to eat in one place | 3 | waiting | 3 | waiting |
| 6 | Purchase | As a customer, I want a purchase page so that I can find all the foods I want and know their price | 4 | waiting | 4 | waiting |
| 7 | Restaurant views orders | As a restaurant, I want see all orders so that I can prepare all | 5 | waiting | 5 | waiting |
| 8 | Restaurant Marks order as delivers | As a restaurant, I want to mark all orders when delivers so that I can be sure there is no order missed | 6 | waiting | 5 | waiting |

Prepare refined Backlog

Prepare refined Backlog

(Another Project Furniture application)

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **#** | **Epic** | **User Story** | **Priority** | **Ready to be planned** | **Status** |
| 1 | Client Epic | As a client I want to register so that I can create account | 1 | 1 | Implementation |
| As a client I want to Log in so that I can access my account and edit my profile | 1 | 1 | Implementation |
| As a client I want to see products (furniture) so that I can buy it | 2 | 1 | Ready to implement |
| As a client I want to have my wish list so that I can put the products that I want to buy it later | 3 | 1 | Ready to implement |
| As a client I want to have cart so that I can collect all products that I want to buy it | 3 | 1 | Ready to implement |
| As a client I want post my custom order so that I can make a special order | 4 | 1 | Ready to implement |
| As a client I want to pay online so that I can pay with online payment methods | 5 | 1 | Ready to implement |
| 2 | Vendor Epic | As a vendor I want to register so that I can create account | 6 | 2 | Ready to implement |
| As a vendor I want to Log in so that I can access my account and edit my profile | 6 | 2 | Ready to implement |
| As a vendor I want to post update delete my products (furniture) so that the client can see these products and buy it | 7 | 2 | Planning |
| As a vendor I want to see client’s custom order so that I can post my proposal to get the job | 8 | 2 | Planning |
| 3 | Admin Epic | As an admin I want to Log in so that I can access my account and edit it | 9 | 3 | Ready to implement |
| As an admin I want dashboard so that I can see how many clients, vendor, products, custom orders in the application | 10 | 3 | Planning |