|  |  |  |  |
| --- | --- | --- | --- |
| Risk | Risk Strategy | Opportunities | Opportunities  Strategy |
| Low Quality Testing | Avoid | Good Quality Testing | Exploit |
| Low productivity | Avoid | High Productivity | Exploit |
| Unsatisfied customer | Avoid, Mitigate | Satisfied customer | Exploit |
| bugs in payment methods | Avoid, Mitigate | No bugs in payment methods | Exploit |
| bugs in google maps | Accept | No bugs in google maps | Accept |
| Poor financing | Escalate | Strong financing | Accept |
| Conflict team members | Avoid,  Mitigate | Team member harmony | Exploit |
| project not deliver in time | Avoid | project deliver in time | Exploit |
| Bad Time Management | Avoid | Good time management | Exploit |
| Low-quality code | Avoid | Good-quality code | Exploit |
| Team Sickness | Escalate |
| Technology change | Mitigate |
| Project team members leaving | Avoid |
| Poor risk management | Avoid |

Probability

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | | Impact | | | | |
| Trivial | Minor | Moderate | Major | Extreme |
|  | Rare |  |  |  | Poor risk management | Project team members leaving |
| Unlikely |  | project not deliver in time | Team Sickness |  | Low-quality code |
| Moderate |  |  | Conflict team members | Unsatisfied customer | Poor financing |
| Likely |  |  |  |  |  |
| Very Likely |  |  |  |  |  |